A Sprint is a fixed period during which the project team works to complete a predefined set of tasks. In this project, two sprints were planned to complete all development activities.

An Epic is a major functional requirement that is divided into smaller user stories. Each epic represents a significant phase of the project, such as data collection, data preparation, data visualization, dashboard development, and story development.

A User Story is a small, manageable task that contributes to completing an epic. Every user story is assigned a story point based on the estimated effort required.

A Story Point represents the complexity and effort needed to complete a task. The project uses the Fibonacci estimation technique.

1 – Very Easy Task

2 – Easy Task

3 – Moderate Task

5 – Complex Task

Story Point -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

- Collect UNESCO World Heritage Sites Dataset (USN-1) – 2

- Load Dataset into Tableau Desktop (USN-2) – 1

Data Preparation (Epic 2)

- Handle Missing Values and Clean Data (USN-3) – 3

- Create Calculated Fields for Analysis (USN-4) – 3

- Standardize and Validate Heritage Data (USN-5) – 3

Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3

= 12 Story Points

Sprint 2

Data Visualization (Epic 3)

- Develop Bar Chart Visualization (USN-6) – 2

- Develop Pie Chart Visualization (USN-7) – 2

- Develop Line Chart Visualization (USN-8) – 2

- Develop Interactive Map Visualization (USN-9) – 4

Dashboard Development (Epic 4)

- Create Interactive Tableau Dashboard (USN-10) – 5

Story Development (Epic 5)

- Develop Tableau Story with Interactive Story Points (USN-11) – 5

Total Story Points in Sprint 2

= 2 + 2 + 2 + 4 + 5 + 5

= 20 Story Points

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Overall, Story Points = 32

Velocity Calculation

Velocity represents the amount of work completed by the team in each sprint.

Formula:

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points Completed = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

Your team’s velocity is 16 Story Points per Sprint.