Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect UNESCO World Heritage Sites dataset from official/public sources. | 2 | High | Team |
| Sprint-1 |  | USN-2 | Load the dataset into Tableau Desktop for analysis. | 1 | High | Team |
| Sprint-1 | Data Preparation | USN-3 | Handle missing values and clean inconsistent records. | 3 | High | Team |
| Sprint-1 |  | USN-4 | Create calculated fields and prepare data for visualization. | 3 | Medium | Team |
| Sprint-1 |  | USN-5 | Standard and validate heritage data for accurate analysis. | 3 | High | Team |
| Sprint-2 | Data Visualization | USN-6 | Develop Bar chart visualization. | 2 | Medium | Team |
| Sprint-2 |  | USN-7 | Develop Pie chart visualization. | 2 | Medium | Team |
| Sprint-2 |  | USN-8 | Develop Line chart visualization. | 2 | Medium | Team |
| Sprint-2 |  | USN-9 | Develop Interactive Map visualization. | 4 | High | Team |
| Sprint-2 | Dashboard Development | USN-10 | Create an interactive Tableau Dashboard. | 5 | High | Team |
| Sprint-2 | Story Development | USN-11 | Develop Tableau Story with interactive story points. | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 24 Jun 2026 | 30 Jun 2026 | 12 | 30 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 30 Jun 2026 | 05 Jul 2026 | 20 | 05 Jul 2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 16 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts